## Slide 1: Test Team Slides
Adam Moore

## Slide 2: Risk List
Technology
  The Android hardware used for testing may fail at critical times during the project.
  Mitigation Plan: Currently, we are making use of Android simulators to reduce the affect of this risk.
People
  The staff may not be familiar with the specific tools needed to design the Android application or other system components.
  Mitigation Plan: Prototype development and working code development is being done by individuals with some experience with the technology
Organizational
  Group communication lacks as semester gets busier.
  Mitigation Plan: Group is currently using github and email to relay due date and goal.

## Slide 3: Risk List
Tools
  Plugins/SDK that are required for Android development may be difficult to install and configure
  Mitigation Plan: We will have setup instructions for the tools posted on github
Requirements
  The JAGTran management may not fully specify what they want from the system, causing requirements to change in the middle of the project.
  Mitigation Plan: By using an iterative development process, the JAGTrack team is prepared to handle changing requirements
Estimation
  The time required to complete the project is underestimated since most of the staff involved will be learning new skills
  Mitigation Plan:
    The work has been divided amongst many different staff members so that each member doesn’t have to do too much work
    Github contains links to tutorials do decrease the amount of overhead for mundane tasks such as configuration management and version control
Notes: According to the risk mitigation rup template, we need to list the “top 10” risks in the project.