<Project Name>
Development Case

Version <1.0>

[Note: The following template is provided for use with the Rational Unified Process. Text enclosed in square brackets and displayed in blue italics (style=InfoBlue) is included to provide guidance to the author and should be deleted before publishing the document. A paragraph entered following this style will automatically be set to normal (style=Body Text).]
[To customize automatic fields in Microsoft Word (which display a gray background when selected), select File>Properties and replace the Title, Subject and Company fields with the appropriate information for this document. After closing the dialog, automatic fields may be updated throughout the document by selecting Edit>Select All (or Ctrl-A) and pressing F9, or simply click on the field and press F9. This must be done separately for Headers and Footers. Alt-F9 will toggle between displaying the field names and the field contents. See Word help for more information on working with fields.]
Revision History
Date	Version	Description	Author
09/Feb/12	1.0	Document Creation	Hayden Chudy

Table of Contents
Development Case
# Introduction
[The introduction of the Development Case provides an overview of the entire document. It includes the purpose, scope, definitions, acronyms, abbreviations, references, and overview of this Development Case.]
## Purpose
[Specify the purpose of this Development Case.]
This document describes how the JagTrack team has tailored the RUP process to fit their needs.
## Scope
[A brief description of the scope of this Development Case; what Project(s) it is associated with and anything else that is affected or influenced by this document.]
This development case concerns the JagTrack Android application. It serves as a guide for the team's processes and procedures.
## Definitions, Acronyms, and Abbreviations
[This subsection provides the definitions of all terms, acronyms, and abbreviations required to properly interpret the Development Case. This information may be provided by reference to the project’s Glossary.]
Assigned Discipline – The particular discipline that was assigned to complete the artifact and/or task.
## References
[This subsection provides a complete list of all documents referenced elsewhere in the Development Case. Identify each document by title, report number (if applicable), date, and publishing organization. Specify the sources from which the references can be obtained. This information may be provided by reference to an appendix or to another document.]
## Overview
[This subsection describes what the rest of the Development Case contains and explains how the document is organized.]
# Overview of the Development Case
## Lifecycle Model
[Briefly describe the lifecycle model employed by the project including descriptions of the milestones and their purpose. The purpose is to serve as an introduction to the rest of the development case, not to be a project plan.]
The primary milestone for this Inception iteration was an LCO briefing for the project with a primary stakeholder. The date of the milestone was March 20, 2012. The entire development team was broken up into groups and each were assigned a specific category of artifacts, with one team member per group completing an artifact by themselves.
## Disciplines
[Describe which disciplines the development case covers.]
Project Leaders – Robert Fornof, Hayden Chudy. Project co-managers, tasked with organizing assignments, teams, setting deadlines, and processing submissions.
Requirements and Analysis – Two teams. Team one: He Zhang, Weijian Jiang, Jim Fletcher. Leader: Xingyu Wang. Team two: Chase Bryant, Hao Wu, Rujie Yuan, Sumit Shrestha. Leader: Kathleen (KD) Wilson. These two teams are tasked with gathering the requirements, functional and nonfunctional, of the system. They will also transition into design teams in later iterations, as such they were given other design related artifacts.
Quality Assurance – Caleb Hall, Christopher Camp (team leader). Team tasked with ensuring the overall quality of both the project and the software engineering process. Will be tasked with reviewing the processes of the team.
Configuraton Management – Matthew Cooper (away on service), Matthew Nguyen (team leader). Team tasked with overseeing the process of creating the software and managing versions. Will document team's overall approach to both aspects.
Testing & Security – Shanna Keith, Leyue Wang, Brad Bittinger, Adam Moore (team leader). Team tasked with ensuring risks are discovered and accounted for. Will later be charged with creating and writing tests for the software and ensuring security concerns are handled.
Technology & Tool Integration – Ray Bigelow, Christopher Johnson (team leader). Will be tasked with creating prototypes and planning for each iteration. Additionally, will be responsible for any future tool integration tasks (i.e. teach the team to use a tool).
## Discipline Configuration
Project Leaders – Setup as co-managers. Communicate via e-mail and phone. Main job is assigning artifacts to other disciplines, ensuring those artifacts get assigned to individual members, and setting deadlines for when those artifacts are due. Further duties include reminding other team members about their deadlines and ensuring everything gets done in time. They also have the job of compiling all artifacts and slides into one document or presentation by the milestone dates.

Requirements and Analysis – Both teams are independent and largely communicate with each other via e-mail. One team focused more on the non-functional requirements, while the other focused more on the domain modeling and the candidate architecture. Use cases were split evenly between the teams.

Quality Assurance – Small team. Mainly uses face to face communication and e-mail. Tasked with determining the business plan in addition to the quality assurance work.

Configuration Management – One man team now. Given the task of Software Development Plan.

Testing & Security – Wild Card team for the inception phase. Were tasked with dealing with risks, but due to their large number of people, they were given more unrelated artifacts, such as the CM Plan and the Business Rules artifact. Mainly communicated via e-mail.

Technology & Tool Integration – Very small team. Worked on unrelated artifacts, so little communication between them was required. Most communication between the team's only member besides the group leader, came through Project Leaders. Group's leader was given the prototype to design.
### Workflow
[This section needs to detail any changes made to the structure of the workflow itself. Typical changes include adding activities to describe company-specific ways of working, or removing activities.]
The major changes to the flow of the project is the omission of reports and audits for both code and artifacts. Due to the size of the team, the limited time we have, and the small amount of coding we will do, removing them seemed reasonable.
### Artifacts
[Using a tabular format, this section describes how the artifact will be used. Additional ‘local’ artifacts can be added to the table as needed.]
Artifacts	How to Use				Review Details	Tools Used	Templates/ Examples
	Incep	Elab	Const	Trans
JagTrack Development Case	S	M	M	M	Formal-External	LibreOffice Writer	environ/rup_devcs.dot

#### Explanation of the table
Column Name	Purpose	Contents/Comments
Artifacts	JagTrack Development Case	[A reference to the artifact in the Rational Unified Process or to a local artifact definition held as part of the development case.] / From template: rup_devcs.dot
How to Use	[Qualify how the artifact is used across the lifecycle.] / This artifact is used to document and describe the software engineering approach used in this project.	[Decide for each phase: / Must have / Should have / Could have / Won't have / These are defined in Guidelines: Classifying Artifacts.] / This artifact is required in every phase.
Review Details	[Define the review level, and review procedures to be applied to the artifact.] / Review level: Formal-Internal, Formal-External	[Decide on the review level: / Formal-External / Formal-Internal / Informal / None / For details see Guidelines: Review Levels. / Also add a reference to the definition and detail of the relevant review procedures. The reference could point to either the Rational Unified Process or to the general Review Procedure section in the Development Case. More specific review procedures are defined under the subsection titled Additional Review Procedures.]
Tools Used	[Definition of the tool (or tools), used to produce the artifact.] / This entire document was written in LibreOffice Writer.	[References to the details of the tools used to develop and maintain this artifact.] / LibreOffice Writer is open source software available from: www.libreoffce.org. It uses the Open Document Format for Office Applications (ODF).
Templates/Examples	[The templates to be used and examples of artifacts using the templates.] / Major template used for this artifact: rup_devcs.dot	[References to templates and examples. This could be referenced to either the templates and examples in the Rational Unified Process, or to local templates and examples. This column may also contain references to actual artifacts that provide additional help to the project members.]

### Notes on Artifacts
[This section has three main purposes:
It contains a list all artifacts that you Won't use and the motives behind your decision for not using them.

It contains a reference to the project's Configuration Management Plan, which describes the configuration management strategy to be used when working on these artifacts. The Configuration Management Plan allows developers to answer questions such as:
- When do I release my artifact?
- Where do I put my newly created or modified artifact?
- Where do I find existing artifacts for the project?
If the Development Case is a an organization-level development case, this is where you add notes on what each project will consider when they decide what to do with the artifact. Use the predefined table below as a starting point.]
For Configuration Management Plan see: INSERT DOC HERE

Artifacts	How to Use	Reason

### Additional Review Procedures
[This section captures any additional review procedures that are required for the artifacts used in the discipline. These supplement the general Review Procedures described in the Overview section of this document.]
### Other Issues
[This section captures any outstanding issues with the discipline's configuration and can be used as an issues list when the Development Case is being built.]
### Configuring the Discipline
[This section is used if the Development Case is an organization-level development case. This section contains references to helpful information for use when configuring the discipline. This section can be removed by a project.]
## Artifact Classification
[Introduce the artifacts and the classification scheme. Use the following text as a starting point.]
An artifact is a deliverable of the process. It is often developed within one core workflow, although there are exceptions. The artifacts are organized in the workflow where they are created. To describe how an artifact will be used, we use the following classification scheme (see Guidelines: Classifying Artifacts for details):
- Must (M)
- Should (S)
- Could (C)
- Won't (W)

## Review Procedures
[Introduce the review levels and any additional review procedures, using the following text as a starting point.]
The project uses the following review levels:
- Formal-External – Document is to be reviewed by primary stakeholder, Dr. Todd McDonald.
- Formal-Internal – Document to be reviewed by project's projects managers. This includes review by either Hayden Chudy, Robert Fornof, or both.
- Formal-Interdisciplinary – Document to be reviewed by the assigned discipline's team leader.
- Informal – Document to be reviewed by any internal project member. Document must be reviewed however.
- None – Document does not need review
For details see Guidelines: Review Levels.
## Sample Iteration Plans
### Inception Phase
First plan used:
Iteration Plan – by Ray Bigelow (see: Project Management/Ray Bigelow Iteration Plan.odt)
### Elaboration Phase
None yet.
### Construction Phase
None yet.
### Transition Phase
None yet.
# Disciplines
## Project Managers
[See the section titled Discipline Configuration that describes what each of the following sections needs to contain.]
### Workflow
Development Case:	Hayden Chudy; Adam Moore.
Glossary:	Robert Fornof.
Iteration Plan:	Ray Bigelow (from Technology & Tool Integration).
Vision:	Robert Fornof.

### Artifacts
Artifacts	How to Use				Review Details	Tools Used	Templates/ Examples
	Incep	Elab	Const	Trans
Development Case	M	M	M	M	Formal-External, Formal-Internal	Office	environ/rup_devcs.dot
Glossary	S	M	M	M	Formal-External, Formal-Internal	Office	None
Iteration Assessment	C	S	M	M	TBD	TBD
Iteration Plan	M	M	M	M	Formal-External, Formal-Internal	Office	mgmnt/rup_itpln.dot
Measurement Plan	W	C	S	M	TBD	TBD
Problem Resolution Plan	W	C	S	M	TBD	TBD
Product Acceptance Plan	W	C	S	M	TBD	TBD
Project Measurements	W	C	S	M	TBD	TBD
Review Record	W	C	S	M	TBD	TBD
Status Assessment	W	C	S	M	TBD	TBD
Vision	M	M	M	M	Formal-External, Formal-Internal	Office	req/rup_vision.dot
Work Order	W	C	C	M	TBD	TBD

### Notes on the Artifacts
Artifacts	How to Use	Reason
Glossary	As a dictionary for project terms	The glossary was created to be a comprehensive database of all the terms that would be used throughout the project.

### Additional Review Procedures
### Other Issues
### Configuring the Discipline
## Requirements and Analysis
[See the section titled Discipline Configuration that describes what each of the following sections will contain.]
### Workflow
Domain Model:	KD Wilson.
Stakeholder Requests:	Sumit Shrestha, Ruijie Yuan.
Software Requirements Specification:	Xingyu Wang, He Zhang.
Supplementary Specifications:	Jim Fletcher, Weijian Jiang.
Use Case:	All team members.
Use-Case Model:	All team members.
Fully Dressed Use Cases:	Chase Bryant, Xingyu Wang.

### Artifacts
Artifacts	How to Use				Review Details	Tools Used	Templates/ Examples
	Incep	Elab	Const	Trans
Actor	W	S	M	M	TBD	TBD	None
Boundary Class	W	S	M	M	TBD	TBD	None
Domain Model	M	M	M	M	Formal-External, Formal-Internal		None
Stakeholder Requests	S	M	M	M	Formal-External, Formal-Internal	Office	req/rup_stkreq.dot
Software Requirements Specification	S	M	M	M	Formal-External, Formal-Internal	Office	req/rup_srs.dot
Supplementary Specification	S	M	M	M	Formal-External, Formal-Internal	Office	req/rup_sspec.dot
Use Case	S	M	M	M	Formal-External, Formal-Internal	Office	None
Use-Case Model	S	M	M	M	Formal-External, Formal-Internal	UML Tool	None
Use-Case Package	W	C	M	M	TBD	TBD	None
Use-Case Storyboard	W	C	M	M	TBD	TBD	None

### Notes on the Artifacts
Artifacts	How to Use	Reason

### Additional Review Procedures
### Other Issues
### Configuring the Discipline
## Design Team (Not Implemented in Inception)
[See the section titled Discipline Configuration that describes what each of the following sections will contain.]
### Workflow
TBD and assigned by Elaboration.

### Artifacts
Artifacts	How to Use				Review Details	Tools Used	Templates/ Examples
	Incep	Elab	Const	Trans
Analysis Class	W	S	M	M	TBD	TBD
Analysis Model	W	S	M	M	TBD	TBD
Capsule	W	C	S	M	TBD	TBD
Deployment Model	W	C	S	M	TBD	TBD
Data Model	W	S	M	M	TBD	TBD
Design Class	W	S	M	M	TBD	TBD
Design Model	W	S	M	M	TBD	TBD
Design Package	W	S	M	M	TBD	TBD
Design Subsystem	W	S	M	M	TBD	TBD
Event	W	C	S	M	TBD	TBD
Interface	W	C	S	M	TBD	TBD
Protocol	W	C	S	M	TBD	TBD
Reference Architecture	W	S	M	M	TBD	TBD
Signal	W	C	S	M	TBD	TBD
Software Architecture Document	W	S	M	M	TBD	TBD
Use-Case Realization	W	S	M	M	TBD	TBD

### Notes on the Artifacts
Artifact	How to Use	Reason

### Additional Review Procedures
### Other Issues
### Configuring the Discipline
## Implementation (QA Team and Technology & Tool Integration Team)
[See the section titled Discipline Configuration that describes what each of the following sections needs to contain.]
### Workflow
Business Case:	Caleb Hall.
Quality Assurance Plan:	Chris Camp.
User-Interface Prototype:	Christopher Johnson, Robert Fornof.

### Artifacts
Artifacts	How to Use				Review Details	Tools Used	Templates/ Examples
	Incep	Elab	Const	Trans
Build	W	C	C	M	TBD	TBD
Business Case	S	M	M	M	Formal-External, Formal-Internal	Office	mgmnt/rup_buscs.dot
Component	W	C	C	M	TBD	TBD
Implementation Model	W	W	C	M	TBD	TBD
Implementation Subsystem	W	W	C	M	TBD	TBD
Integration Build Plan	W	C	M	M	TBD	TBD
Quality Assurance Plan	S	M	M	M	Formal-External, Formal-Internal	Office	mgmnt/rup_qapln.dot
User-Interface Prototype	S	S	S	S	Formal-External, Formal-Internal	Eclipse

### Notes on the Artifacts
Artifacts	How to Use	Reason

### Additional Review Procedures
### Other Issues
### Configuring the Discipline
## Testing & Security
[See the section titled Discipline Configuration that describes what each of the following sections needs to contain.]
### Workflow
Business Rules:	Leyue Wang.
Risk List:	Shanna Keith.
Risk Management Plan:	Brad Bittinger.

Tests cases and other testing related documents will come in phases later than inception.
### Artifacts
Artifacts	How to Use				Review Details	Tools Used	Templates/ Examples
	Incep	Elab	Const	Trans
Business Rules	S	M	M	M	Formal-Interdisciplinary	Office	bm/rup_brul.dot
Risk List	M	M	M	M	Formal-Interdisciplinary	Office	mgmnt/rup_rsklst.dot
Risk Management Plan	M	M	M	M	Formal-Interdisciplinary	Office	mgmnt/rup_rskpln.dot
Test Case	W	C	S	M	TBD	TBD
Test Class	W	C	S	M	TBD	TBD
Test Components	W	C	S	M	TBD	TBD
Test Evaluation Summary	W	C	S	M	TBD	TBD
Test Model	W	C	S	M	TBD	TBD
Test Package	W	C	S	M	TBD	TBD
Test Plan	W	C	S	M	TBD	TBD
Test Procedure	W	C	S	M	TBD	TBD
Test Results	W	C	S	M	TBD	TBD
Test Script	W	C	S	M	TBD	TBD
Test Subsystem	W	C	S	M	TBD	TBD
Workload Analysis Document	W	C	S	M	TBD	TBD

### Notes on the Artifacts
Artifacts	How to Use	Reason

### Additional Review Procedures
### Other Issues
### Configuring the Discipline
## Deployment
[See the section titled Discipline Configuration that describes what each of the following sections needs to contain.]
### Workflow
### Artifacts
Artifacts	How to Use				Review Details	Tools Used	Templates/ Examples
	Incep	Elab	Const	Trans
Bill of Materials
Deployment Plan
Deployment Unit
End-User Support Material
Installation Artifacts
Product
Product Artwork
Release Notes
Training Materials

### Notes on the Artifacts
Artifacts	How to Use	Reason

### Additional Review Procedures
### Other Issues
### Configuring the Discipline
## Configuration & Change Management
[See the section titled Discipline Configuration that describes what each of the following sections needs to contain.]
### Workflow
Configuration Management Plan:	Adam Moore, Hayden Chudy.
Project Repository:	Creation: Hayden Chudy; Upkeep: All group members.
Software Development Plan:	Matthew Nguyen.

### Artifacts
Artifacts	How to Use				Review Details	Tools Used	Templates/ Examples
	Incep	Elab	Const	Trans
Change Request	W	S	M	M	TBD	TBD
Configuration Audit Findings	W	S	M	M	TBD	TBD
Configuration Management Plan	S	M	M	M	Formal-External, Formal-Internal	Office	cm_mgt/rup_cmpln.dot
Project Repository	S	M	M	M	Informal	GitHub	None
Software Development Plan	S	M	M	M	Formal-External, Formal-Internal	Office	mgmnt/rup_sdpln.dot
Workspace	S	M	M	M	Formal-External, Informal	Eclipse Project	None

### Notes on the Artifacts
Artifacts	How to Use	Reason

### Additional Review Procedures
### Other Issues
### Configuring the Discipline
Matthew Cooper (the original leader of the CM team), had to leave for military training early into the project. This brought his group down to one member, making him the group leader. Creating the CM Plan was moved to the leader of Testing & Security, Adam Moore, and a Project Leader, Hayden Chudy.
## Artifacts To Be Assigned
### Workflow
These artifacts have not been assigned to any discipline yet.

### Artifacts
Artifacts	How to Use				Review Details	Tools Used	Templates/ Examples
	Incep	Elab	Const	Trans
Business Actor	W
Business Architecture Document	W
Business Entity	W
Business Glossary	W
Business Modeling Guidelines	W
Business Object Model	W
Business Use Case	W
Business Use-Case Model	W
Business Use-Case Realization	W
Business Vision	W
Business Worker	W
Design Guidelines	W
Development Infrastructure	W
Development-Organization Assessment	W
Manual Styleguide	W
Organization Unit	W
Project-Specific Templates	W
Programming Guidelines	W
Supplementary Business Specification	W					Office	bm/rup_sbs.dot
Target-Organization Assessment	W					Office	bm/rup_tarorgass.dot
Test Guidelines	W
Tools	W
Tool Guidelines	W
Use-Case Modeling Guidelines	W
User-Interface Guidelines	W

### Notes on the Artifacts
Artifacts	How to Use	Reason

# Roles
[This section is used for the following purposes:
- To describe any changes in the set of roles; for example, it is common to refine the role Stakeholder into more than one role.
- To map job positions in the organization to the roles in the Rational Unified Process. The reason for this is that in some development organizations there are job positions defined. If these job positions are commonly used and have a wide acceptance within the organization, it may be worth doing a mapping between the roles in the Rational Unified Process and the job positions in the organization. Mapping job positions to roles makes it easier for people in the organization to understand how to employ the Rational Unified Process. The mapping can also help people understand that roles are not job positions, which is a common misconception.]